AgCensus Compiler

Claude Code session sequence — first ten sessions

# How to use this document

This document breaks the v1 build of AgCensus Compiler into ten focused Claude Code sessions, each producing a defined deliverable. Run them in order. Do not move on until the current session's deliverable is complete, tested, and committed to git.

Before any session, the project must contain DESIGN.md, the canonical MR and TMR prompts in references/, and the Pakistan and Nepal gold-standard corpora in references/pakistan-2024/ and references/nepal-2021/. The agent's first action in each session is to read DESIGN.md plus any session-specific reference files.

Each session begins with one prompt — given verbatim below. After the agent's first response, you review the proposed plan and either approve it or refine. Do not let a session drift across multiple unrelated tasks. If a session takes longer than half a working day, stop, commit what works, and split the remainder into a new session.

A note on review discipline. Claude Code can run with auto-apply turned on. Do not turn it on for this project. The audit-log and data-handling requirements mean every diff needs human eyes before it lands. Slower, yes; necessary, yes.

# Session plan summary

Ten sessions, roughly one to two working days each, covering weeks 1 to 4 of the project. After session 10 you should have a working command-line generator that produces an MR section and a TMR sub-table for both Nepal and Pakistan with correct citations. Sessions 11 onward add the UI, the rest of the sections and sub-tables, the evaluation harness, and polish.

| # | Focus | Acceptance test |
| --- | --- | --- |
| 1 | Project scaffolding and DESIGN.md anchoring | App launches a blank Tauri window; DESIGN.md committed |
| 2 | Provider abstraction — DeepSeek and Kimi | Integration tests pass against both providers |
| 3 | Country project schema — read/write/validate | Create Nepal project on disk from a JSON fixture |
| 4 | PDF parsing into the evidence store | Nepal main report indexes to pages and tables JSON |
| 5 | MR section 1 generator end-to-end | Generates section 1 of Nepal MR with citations |
| 6 | MR section 1 generator on Pakistan | Same generator produces Pakistan section 1 |
| 7 | TMR sub-table 1 generator end-to-end | Sub-table 1 populated for Nepal with cell-level sources |
| 8 | Audit log — append-only event recording | Every generation writes a JSONL event line |
| 9 | Cost calculation and budget UI hook | Each generation reports tokens in/out and USD cost |
| 10 | End-to-end review — Nepal and Pakistan | Both countries produce section 1 + sub-table 1 cleanly |

# Session 1 — Project scaffolding

| Session | 1: Project scaffolding and DESIGN.md anchoring |
| --- | --- |
| Deliverables | - Tauri 2.x project initialised with React, TypeScript, Vite, Tailwind - Repository structure created: src/, src-tauri/, references/, tests/, prompts/ - DESIGN.md and the canonical prompts committed to references/ - Empty PROJECT.md with one-paragraph summary - Tauri window opens to a blank React app titled 'AgCensus Compiler' - git initialised, .gitignore includes node_modules and target |
| Prompt | I am building AgCensus Compiler, a desktop app for FAO statisticians. Read DESIGN.md at the project root in full before doing anything. Then scaffold the project: Tauri 2.x with React TypeScript Vite Tailwind, the directory structure described in DESIGN.md section 3, an empty PROJECT.md, and a minimal Tauri window that opens to a blank React app titled 'AgCensus Compiler'. Initialize git and create a sensible .gitignore. Stop after scaffolding and let me review before any further work. |

# Session 2 — Provider abstraction

| Session | 2: DeepSeek and Kimi provider abstraction with integration tests |
| --- | --- |
| Deliverables | - src/providers/index.ts exports the generate() function described in DESIGN.md §5 - src/providers/pricing.json with the current published rates for both providers - src/providers/deepseek.ts and src/providers/kimi.ts each routing to the right OpenAI-compatible base URL - Cost calculated from token counts using pricing.json - Retry with exponential backoff on transient errors, max 3 attempts - Integration tests in tests/providers.test.ts that hit both real APIs with a trivial prompt and assert response shape and cost calculation - Tests gated behind environment variables DEEPSEEK_API_KEY and KIMI_API_KEY so they can be skipped in CI |
| Prompt | Read DESIGN.md sections 5 (provider abstraction) and 10 (error handling). Build the provider abstraction module exactly as specified, including the four model identifiers, pricing.json with current rates, retry logic, and the GenerateResult shape. Write integration tests that hit both real APIs and assert correct response and cost calculation. Stop when the tests pass against both providers and let me review. |

# Session 3 — Country project schema

| Session | 3: Country project schema reader/writer/validator |
| --- | --- |
| Deliverables | - src/project/schema.ts with TypeScript types matching the JSON schemas in DESIGN.md §4 - src/project/io.ts with createProject(), readManifest(), writeManifest(), addSource(), readEvidence(), writeEvidence(), appendAuditEvent() - src/project/validate.ts that checks an on-disk project against the schema and returns a list of issues - Unit tests in tests/project.test.ts covering create, read, write, append, and validation paths - A test fixture at tests/fixtures/nepal-fixture.json that creates a Nepal project on disk |
| Prompt | Read DESIGN.md section 4 (country project schema). Build the schema reader, writer, and validator. The schema is JSON on disk in a deterministic directory structure — no database. Write TypeScript types matching every JSON shape shown in section 4. Write a validator that checks an existing project against the schema. Add unit tests including a fixture that creates a minimal Nepal project on disk. Stop when tests pass. |

# Session 4 — PDF parsing into the evidence store

| Session | 4: PDF source parsing producing pages and tables JSON |
| --- | --- |
| Deliverables | - src/ingest/pdf.ts using pdf-parse for text PDFs and tesseract.js as OCR fallback - src/ingest/tables.ts for table extraction — start with a simple heuristic-based approach over the parsed page text - src/ingest/pipeline.ts that takes a source PDF path, produces pages/ and tables/ JSON in the evidence directory, and updates _evidence.json - When parsed text confidence is low, source is flagged in _index.json - End-to-end test: feed references/nepal-2021/sources/main-report.pdf to the pipeline and assert that the expected number of pages and at least one table are produced |
| Prompt | Read DESIGN.md section 4.3 (evidence store) and section 10 (edge cases). Build the PDF parsing pipeline that produces page JSON and table JSON files in the evidence directory of a country project. Use pdf-parse for text and tesseract.js as OCR fallback. Table extraction can be heuristic for now — we'll improve it later. Test against the Nepal main report PDF in references/nepal-2021/sources/ and assert the output is structured correctly. Do not optimise for accuracy yet; correct structure matters more than perfect content. Stop when the test passes. |

# Session 5 — MR section 1 generator end-to-end

| Session | 5: MR section 1 (Historical outline) generator for Nepal |
| --- | --- |
| Deliverables | - src/generators/mr.ts with generateSection(projectPath, sectionNumber, modelChoice) returning a structured ClaimsResult - src/generators/mr-prompts/section-01-historical-outline.md — the per-section instruction derived from references/mr-prompt-v1.3.md - Evidence retrieval: a simple keyword matcher selects pages relevant to historical outline themes - Model response parsed into claims with source page references; written to drafts/mr/_claims.json under section_1 - Markdown prose rendered into drafts/mr/current.md - Audit event appended for the generation - End-to-end test: generateSection on the Nepal project produces section 1 with at least 3 claims, each citing a real evidence page |
| Prompt | Read DESIGN.md section 6 (MR generation). Build the MR section 1 generator end-to-end for the Nepal project. Use the provider abstraction from session 2. The model should return JSON with claims and source page references. Parse the JSON, write to drafts/mr/_claims.json, render Markdown to drafts/mr/current.md, append an audit event. Write an end-to-end test that asserts the Nepal project produces section 1 with valid citations. If the model produces text that doesn't parse, fall back to text-only output and flag it. Stop when the test passes. |

# Session 6 — MR section 1 generator on Pakistan

| Session | 6: Confirm generator works on Pakistan corpus |
| --- | --- |
| Deliverables | - Same generateSection() called on the Pakistan project produces section 1 cleanly - Identical code path; only the project input differs - Comparison test in tests/cross-country.test.ts running both Nepal and Pakistan - Any structural differences between the two outputs surfaced and explained in PROJECT.md |
| Prompt | Read the generated Nepal MR section 1 from the previous session. Now point the same generator at the Pakistan project in references/pakistan-2024/. The code path must be identical — if the generator needs country-specific branches to work, the design is wrong and we need to fix it rather than special-case Pakistan. Run both Nepal and Pakistan, compare the outputs, and report any structural differences. If both produce valid section 1 with correct citations using the same code, this session is done. |

# Session 7 — TMR sub-table 1 generator end-to-end

| Session | 7: TMR sub-table 1 (Holdings and area by legal status) for Nepal |
| --- | --- |
| Deliverables | - src/generators/tmr.ts with generateSubTable(projectPath, subTableNumber, modelChoice) - src/concepts/wca-2020.json with sub-table 1 fully specified — rows, columns, units, validation rules - src/generators/tmr-prompts/subtable-01-holdings-by-legal-status.md - Unit conversion is computed in code, not by the model - Output written to drafts/tmr/_cells.json with one entry per populated cell, including sources and any derivation steps - Validation step runs — civil persons + group + juridical = total within tolerance - Generated XLSX with sub-table 1 populated, sourced via _cells.json - End-to-end test for Nepal |
| Prompt | Read DESIGN.md section 7 (TMR generation). Build the TMR sub-table 1 generator end-to-end. The WCA concept registry at src/concepts/wca-2020.json must specify sub-table 1's structure, units, universe, and validation rules. The model proposes cell values with source table references; the app does unit conversions in code (never the model); the app runs validation (civil persons + group + juridical = total). Output goes to drafts/tmr/_cells.json and to a populated XLSX. End-to-end test on Nepal. Stop when the test passes and Nepal's sub-table 1 reconciles. |

# Session 8 — Audit log

| Session | 8: Append-only audit log for all events |
| --- | --- |
| Deliverables | - src/audit/log.ts with appendEvent() and readEvents() - Every generation in the MR and TMR generators emits a generation_started and generation_completed event - Every cell or section edit emits an edit event - Events written as JSONL, one event per line, in audit/YYYY-MM-DD-events.jsonl - Schema for each event type defined in src/audit/types.ts - Unit tests for log append and read; integration with the generators |
| Prompt | Read DESIGN.md section 4.5 (audit log). Build the audit log module. Every generation, every edit, every API call must emit a typed event written as JSONL. Wire the existing MR and TMR generators to emit generation events. Add unit tests for log append and read. Confirm by running a Nepal generation and reading back the audit log to verify both generation_started and generation_completed are present with correct token counts and cost. |

# Session 9 — Cost calculation and budget hook

| Session | 9: Token and cost tracking, surfaced for the UI |
| --- | --- |
| Deliverables | - Cost-per-generation computed in the provider abstraction and returned in GenerateResult (already done in session 2) - Running cost-per-project aggregated from the audit log - Cost-per-country and cost-per-prompt-version aggregation queries - A small CLI tool src/cli/cost-report.ts that prints a cost summary for a project - Tests asserting that running Nepal generation produces a non-zero recorded cost and that the aggregation queries return correct totals |
| Prompt | Read DESIGN.md sections 5 and 4.5. Add cost aggregation on top of the audit log. The provider abstraction already reports per-call cost; now build the aggregation: total cost per project, per prompt version, per model. Add a small CLI tool that prints a project's cost summary. Test that running Nepal generations produces correct aggregate costs. |

# Session 10 — End-to-end review

| Session | 10: Full end-to-end run on Nepal and Pakistan |
| --- | --- |
| Deliverables | - Both Nepal and Pakistan produce MR section 1 and TMR sub-table 1 with correct citations - Audit log is complete and queryable for both projects - Cost summaries are correct - A markdown report at docs/v1-week4-checkpoint.md summarising what works, what does not, and what session 11 onward should tackle - All tests passing in CI (basic test runner; no full CI infrastructure yet) |
| Prompt | We are at the week 4 checkpoint of the build. Run both Nepal and Pakistan through the full pipeline end-to-end: index sources, generate MR section 1, generate TMR sub-table 1, inspect the audit log, inspect cost. Identify everything that works and everything that does not. Write docs/v1-week4-checkpoint.md describing the state of the project, known limitations, and a proposed plan for sessions 11–20 covering the remaining MR sections, TMR sub-tables, UI, evaluation harness, and installers. Stop and let me review the checkpoint document before any further work. |

# After session 10

Sessions 11 onward build on this foundation in roughly this order: MR sections 2 to 15, TMR sub-tables 2 to 26, Tauri UI for the country project list and the section / cell review screens, the issues queue, the import / export bundle flow, the evaluation harness, the prompt library, the settings screens, the cross-platform installers.

Plan the next ten sessions only after session 10 is complete and reviewed. The week-4 checkpoint document produced in session 10 is the input to that planning. Resist the temptation to write out all twenty sessions in advance — the work after session 10 depends on what you learned in the first four weeks.

# Things that will go wrong

Three failure modes worth flagging in advance, because they are the ones most likely to bite during these first ten sessions.

### Bad PDF parsing

Some country census reports are scanned, multi-column, bilingual, or contain rotated tables. The pdf-parse output for these will be noise. Build the parser to flag low-confidence sources explicitly rather than silently producing garbage. When session 4 hits a problem case, do not paper over it — the right fix is to surface the failure in the UI and let the methodologist decide.

### Citation hallucination

The model will sometimes invent citations to pages or tables that do not exist. The defence is structural: the generator must verify every citation against the actual evidence store before writing it to _claims.json or _cells.json. A citation to a non-existent evidence ID is dropped and the claim is flagged. Build this verification in session 5 — do not defer it.

### TMR row alignment loss

In wide multi-column tables, the model loses track of which row is which and assigns a value from row N to row N+1. The orchards-area-equals-oilseed-area bug we surfaced in the design conversation is exactly this. The defence is: never ask the model to populate more than one row at a time in a complex sub-table. Sub-table 13 (livestock by type) has eighteen rows — populate them one model call at a time, not all in one shot. Slower but correct.

# Tooling and environment

- Claude Code, installed and configured with the project's Anthropic API key

- Node.js 22 or later

- Rust toolchain (rustup) for Tauri builds

- Git, configured with your name and FAO email

- DeepSeek API key (developer's own, expensed)

- Kimi (Moonshot) API key (developer's own, expensed)

- VS Code or Cursor as the editor, with the Tauri and Rust analyzer extensions

API costs across the ten sessions should be under USD 5 (DeepSeek free credit alone covers most of it) plus the Claude Code API spend for the agentic coding, which depends on session length but should remain under USD 100 across all ten sessions on Claude Sonnet pricing.